## Slide 1: Project Roadmap Template
PHASE
Q1
Q2
Q3
Q4
Gate 1
Gate 2
Gate 3
Gate 4
1 Research
Owner
_______________
Goal
_______________
2 Concept
Owner
_______________
Goal
_______________
3 Prototype
Owner
_______________
Goal
_______________
4 Roll out
Owner
_______________
Goal
_______________
1.1 Stakeholder interviews
1.2 Process audit
Business case
2.1 Solution design
2.2 Vendor selection
Project plan
3.1 Sensor retrofit, line 1
3.2 Predictive model
Roll out line 1 first
4.1 Operator training
4.2 Go-live, line 1
Handover
Notes: Example: smart factory pilot. Each swimlane is one phase; tasks run as a Gantt chart and step down from phase to phase. Every phase ends at a steering-committee gate that decides whether the project continues, changes scope or stops. The deliverable on each gate line is the evidence that gate needs.