## Slide 1: Strategy Roadmap Template
LEVEL
Q1
Q2
Q3
Q4
Q1 review
Q2 review
Q3 review
Q4 review
Company
Owner ______________
Goal ______________
Department
Group
Team
O1 Grow new-product revenue to 25% of sales
O2 Cut product CO2 footprint by 40%
1.1 Tech scouting
Partner route chosen
2.2 Low-carbon suppliers
1.2 Partner pilot
2.1 Recycled materials
Prototype May 20
Field test Aug 10
Launch Dec 20
1.1.1 Scoping
1.2.1 Development
1.2.2 Tests
1.2.3 Scale-up
1.1 5 partners screened
1.2.1 95% test pass rate
2.1 30% recycled content
1.2.3 1,000 units shipped
Owner ______________
Goal ______________
Owner ______________
Goal ______________
Owner ______________
Goal ______________
Notes: Example content for an industrial manufacturer. Replace it with your own objectives and keep the structure: every bar carries the code of its parent, every quarterly review ends in a decision (continue, adjust or stop), and pink marks where decisions happen.

## Slide 2: Technology Roadmap Template
LAYER
2027
2028
2029
2030
2031
2027 review
2028 review
2029 review
2030 review
2031 review
Market drivers
Owner
_______________
Products
Owner
_______________
Components
Owner
_______________
Technologies
Owner
_______________
Customers expect 15-min charging Q2 2027
800V goes mainstream Q3 2029
Rare-earth supply squeeze Q2 2028
EU fleet CO2 −55% 2030
P1 Gen 2 e-drive
P2 Gen 3 800V e-drive
P1 start of production Q4 2027
P3 Rare-earth-free e-axle
C1 SiC inverter
C2 Hairpin stator
C3 Magnet-free rotor
C4 Integrated thermal module
T1 SiC semiconductors
T3 AI-based motor control
T2 Magnet-free motor design
Scale to series
Notes: Example: industrial drive manufacturer. Read the layers top-down for market pull and bottom-up for technology push. Arrows mark where a technology must be ready before a component, and a component before a product. Each annual review decides which technologies to scale, park or stop.

## Slide 3: Project Roadmap Template
PHASE
Q1
Q2
Q3
Q4
Gate 1
Gate 2
Gate 3
Gate 4
1 Research
Owner
_______________
Goal
_______________
2 Concept
Owner
_______________
Goal
_______________
3 Prototype
Owner
_______________
Goal
_______________
4 Roll out
Owner
_______________
Goal
_______________
1.1 Stakeholder interviews
1.2 Process audit
Business case
2.1 Solution design
2.2 Vendor selection
Project plan
3.1 Sensor retrofit, line 1
3.2 Predictive model
Roll out line 1 first
4.1 Operator training
4.2 Go-live, line 1
Handover
Notes: Example: smart factory pilot. Each swimlane is one phase; tasks run as a Gantt chart and step down from phase to phase. Every phase ends at a steering-committee gate that decides whether the project continues, changes scope or stops. The deliverable on each gate line is the evidence that gate needs.

## Slide 4: Product Roadmap Template
DISCIPLINE
2027
2028
2029
Concept freeze
Design freeze
Production release
SOP
Program
Owner
_______________
Goal
_______________
Mechanics
Owner
_______________
Goal
_______________
E/E & software
Owner
_______________
Goal
_______________
Manufacturing
Owner
_______________
Goal
_______________
Concept
Development
Validation
Launch
Series
A-sample Q4 2027
B-sample Q3 2028
Thermal concept
Housing & gearbox
Tooling
Durability testing
E/E architecture
Inverter hardware
EMC & safety
Software releases
Plant concept
Process validation
Supplier selection
Line installation
Ramp-up
Notes: Example: e-drive program at a drive systems manufacturer. The program sets the gates; every discipline delivers to them. Read each pink line top to bottom: the decision in the program lane needs the deliveries marked on the same line in every discipline. Pharma and defense teams can rename the disciplines, for example CMC, clinical and regulatory, or subsystems and integration.